Contents

PHASE 1 — INITIATION	4

PHASE 1 OUTPUTS	4

1. Create the Project Charter (Copilot in Word)	4

2. Build the Stakeholder Register (Loop + Copilot)	4

3. Draft the Business Case / Problem Statement (Word + Copilot)	5

4. Capture High-Level Requirements (Loop + Teams Copilot)	5

5. Initial Risk Assessment (Loop + Copilot)	6

6. Go/No-Go Decision Package (Teams + Word + Outlook)	6

PHASE 2 — PLANNING	6

PHASE 2 OUTPUTS	6

1. Build the Work Breakdown Structure (Loop + Copilot)	7

2. Create the Project Schedule / Timeline (Planner + Teams Copilot)	7

3. Build the Resource & Budget Plan (Excel + Copilot)	8

4. Expand the Risk Register (Loop + Copilot)	8

5. Create the Communication Plan (Outlook + Teams + Word + Copilot)	8

6. Build the Quality Management Plan (Word + Copilot)	9

7. Create the Change Management Plan (Loop + Teams + Copilot)	9

8. Draft the AI Governance & Compliance Plan (Word + SharePoint + Copilot)	9

9. Compile the Project Management Plan (Word + Copilot)	10

PHASE 3 — EXECUTION	10

PHASE 3 OUTPUTS	10

1. Activate Execution Workstreams (Teams + Planner + Loop)	10

2. Run Daily Standups & Summaries (Teams + Copilot)	11

3. Update Tasks & Coordinate Workstreams (Planner + Teams Copilot)	11

4. Produce AI-Enhanced Documentation (Word + SharePoint + Copilot)	11

5. Build Workflow Automations (Power Automate)	12

6. Maintain Issue Log & Decision Log (SharePoint + Loop + Copilot)	12

7. Roll Out Training & Adoption Materials (PowerPoint + Word + Teams + Copilot)	12

8. Generate Mid-Execution Progress Summary (Teams + Outlook + Copilot)	13

PHASE 4 — MONITORING & CONTROLLING	13

PHASE 4 OUTPUTS	13

1. Generate Status Reports & Dashboards (Teams + Power BI Web + Copilot)	13

2. Update Schedule & Forecasts (Planner + Teams Copilot)	14

3. Update Risk & Issue Logs (SharePoint + Loop + Copilot)	14

4. Manage Change Requests (Teams + Word + Copilot)	14

5. Produce Quality Control Reports (Word + SharePoint + Copilot)	14

6. Track Performance Metrics & AI Adoption Insights (Power BI Web + Teams Copilot)	15

7. Create Executive Monitoring Summary (Teams + Outlook + Word + Copilot)	15

PHASE 5 — CLOSING	15

PHASE 5 OUTPUTS	16

1. Final Deliverable Acceptance & Sign-Off (Teams + Word + Outlook + Copilot)	16

2. Create the Project Closure Report (Word + Copilot)	16

3. Capture Lessons Learned (Loop + Teams + Copilot)	16

4. Archive Project Artifacts (SharePoint + Copilot)	17

5. Transition to Operations / Handover Package (Word + SharePoint + Copilot)	17

6. Final Executive Summary (Teams + Outlook + Word + Copilot)	18

7. Celebration & Recognition Plan (Outlook + Teams + Copilot)	18

OPTIONAL EXTENDED PHASE 1 — PRE-INITIATION / DISCOVERY	18

1. AI Readiness Assessment (Loop + Teams + Copilot)	18

2. Current State Analysis (Word + SharePoint + Copilot)	19

3. Opportunity & Use Case Identification (Loop + Teams Copilot)	19

4. Solution Options & Recommendations (Word + Copilot)	19

5. Rough Order of Magnitude (ROM) Estimate (Excel + Copilot)	19

6. Discovery Summary Report (Word + Copilot)	19

OPTIONAL EXTENDED PHASE 2 — DEPLOYMENT / TRANSITION	20

1. Deployment Plan (Word + Copilot)	20

2. Migration Scripts / Configuration Packages (SharePoint + Copilot)	20

3. UAT Test Cases & Results (Loop + Teams + Copilot)	20

4. Training Materials (PowerPoint + Word + Copilot)	20

5. Go-Live Checklist (Word + Copilot)	21

6. Release Notes (Word + Copilot)	21

7. Hypercare Support Plan (Word + Teams + Copilot)	21

OPTIONAL EXTENDED PHASE 3 — BENEFITS REALIZATION	21

1. Benefits Realization Plan (Word + Copilot)	21

2. KPI Dashboard (Power BI Web + Teams Copilot)	21

3. Post-Implementation Review (Word + Teams + Copilot)	21

4. Operational Performance Reports (Word + Power BI Web + Copilot)	22

5. ROI Analysis (Excel + Copilot)	22

6. Continuous Improvement Recommendations (Loop + Copilot)	22

# PHASE 1 — INITIATION

Enterprise AI Modernization & Workforce Transformation Program

## PHASE 1 OUTPUTS

- Project Charter

- Stakeholder Register

- Business Case / Problem Statement

- High-Level Requirements

- Initial Risk Assessment

- Go/No-Go Decision Package

We will generate each of these using Copilot in Word, Teams, Loop, Outlook, SharePoint, and other Microsoft 365 tools available in Business Standard.

### 1. Create the Project Charter (Copilot in Word)

Establish the foundation of the AI modernization program.

- Open Word Online → Click Copilot.

- Use this prompt:

Draft a project charter for an enterprise-wide AI modernization and workforce transformation program. Include objectives, scope, constraints, risks, assumptions, success criteria, and governance structure.

- Review the generated charter.

- Refine sections using Copilot:

  - Rewrite the objectives to be more measurable and aligned with business outcomes.

  - Add constraints related to licensing, data governance, and workforce readiness.

  - Expand the success criteria to include adoption metrics and productivity improvements.

- Save the charter to your SharePoint Project Site under /Initiation/Charter.

Expected Output

A complete, executive-ready AI Modernization Project Charter.

### 2. Build the Stakeholder Register (Loop + Copilot)

Identify all stakeholders across the enterprise.

- Open Microsoft Loop → Create a page titled Stakeholder Register.

- Insert a Table Component with columns:

  - Name

  - Role

  - Department

  - Influence Level

  - Interest Level

  - Communication Needs

- Ask Copilot inside Loop:

Generate a stakeholder register for an enterprise AI modernization program. Include executives, department heads, IT teams, HR, legal, compliance, and end-user groups.

- Copilot will populate the table.

- Ask Copilot:

Categorize stakeholders by impact on AI adoption.

- Share the Loop page with the PMO and transformation office.

Expected Output

A complete Stakeholder Register with categorized influence and communication needs.

### 3. Draft the Business Case / Problem Statement (Word + Copilot)

Justify why the enterprise must modernize and adopt AI.

- Open Word Online → New document.

- Ask Copilot:

Write a business case explaining why our enterprise needs to modernize and adopt AI. Include current challenges, inefficiencies, competitive pressures, expected benefits, cost considerations, and alignment with strategic goals.

- Ask Copilot to refine:

  - Add a section describing risks of not adopting AI.

  - Summarize the business case in 5 bullet points for executives.

- Save to SharePoint under /Initiation/Business Case.

Expected Output

A polished Business Case ready for executive review.

### 4. Capture High-Level Requirements (Loop + Teams Copilot)

Identify what the AI modernization program must deliver.

- Open Loop → Create a page titled High-Level Requirements.

- Insert a Checklist Component.

- Ask Copilot:

Generate high-level requirements for an enterprise AI modernization and workforce transformation program.

- Conduct a short requirements workshop in Teams.

- After the meeting, use Copilot in Teams:

Summarize all requirements discussed in this meeting and identify any missing items.

- Paste the summary into your Loop page.

Expected Output

A consolidated High-Level Requirements List covering technology, people, processes, and

governance.

### 5. Initial Risk Assessment (Loop + Copilot)

Identify early risks before planning begins.

- In Loop, create a page titled Initial Risk Assessment.

- Insert a Table Component with columns:

  - Risk

  - Probability

  - Impact

  - Mitigation Strategy

  - Category

- Ask Copilot:

Generate an initial risk assessment for an enterprise AI modernization program. Include technical, operational, financial, cultural, and governance risks.

- Ask Copilot:

Categorize these risks and add mitigation strategies.

Expected Output

A structured Risk Register ready for planning.

### 6. Go/No-Go Decision Package (Teams + Word + Outlook)

Prepare executives to approve the project.

- Open Word → Ask Copilot:

Create a Go/No-Go decision summary based on the charter, business case, stakeholder register, requirements, and initial risk assessment.

- In Teams, ask Copilot:

Summarize the initiation phase into an executive briefing.

- In Outlook, ask Copilot:

Draft an email requesting executive approval to proceed with the AI modernization program.

Expected Output

A complete Go/No-Go Package ready for leadership review.

# PHASE 2 — PLANNING

Enterprise AI Modernization & Workforce Transformation Program

## PHASE 2 OUTPUTS

- Work Breakdown Structure (WBS)

- Project Schedule / Timeline

- Resource & Budget Plan

- Risk Register (expanded)

- Communication Plan

- Quality Management Plan

- Change Management Plan

- AI Governance & Compliance Planning

- Project Management Plan (compiled)

We will generate each of these using Copilot in Teams, Loop, Planner, Word, Excel, SharePoint, Outlook, and other M365 tools.

### 1. Build the Work Breakdown Structure (Loop + Copilot)

Break the AI modernization program into manageable components.

- Open Microsoft Loop → Create a page titled WBS – AI Modernization Program.

- Insert a Table Component with columns:

  - WBS ID

  - Deliverable

  - Description

  - Owner

  - Dependencies

- Ask Copilot:

Generate a Work Breakdown Structure for an enterprise-wide AI modernization and workforce transformation program. Include strategy, governance, deployment, training, adoption, and continuous improvement workstreams.

- Ask Copilot to refine:

Add sub-deliverables under each workstream and assign logical dependencies.

- Share the Loop page with your PMO for collaborative refinement.

Expected Output

A complete WBS with workstreams, deliverables, and dependencies.

### 2. Create the Project Schedule / Timeline (Planner + Teams Copilot)

Convert the WBS into a timeline with tasks and milestones.

- Open Planner → Create a plan named AI Modernization Master Schedule.

- Create buckets based on WBS workstreams.

- Use Copilot in Teams:

Generate a detailed project schedule based on the WBS, including tasks, durations, dependencies, and milestones.

- Copy the generated tasks into Planner.

- Ask Copilot:

Identify critical path tasks and potential bottlenecks.

- Add milestones such as:

  - AI Strategy Approved

  - Governance Framework Completed

  - Copilot Deployment Phase 1

  - Enterprise Training Rollout

  - AI Adoption Review

Expected Output

A Planner-based project schedule with tasks, dependencies, and milestones.

### 3. Build the Resource & Budget Plan (Excel + Copilot)

Estimate staffing, costs, and required tools.

- Open Excel Online → Create a sheet titled AI Modernization Resource & Budget Plan.

- Add columns:

  - Role

  - Hours Required

  - Cost per Hour

  - Total Cost

  - Tools Needed

- Ask Copilot:

Generate a resource plan for an enterprise AI modernization program. Include PMO, IT, HR, Legal, Training, and Change Management roles.

- Ask Copilot:

Estimate costs based on typical enterprise transformation projects.

- Add a second sheet:

  - Licensing costs

  - Training costs

  - Change management costs

  - Contingency

Expected Output

A resource and budget plan with cost estimates and staffing requirements.

### 4. Expand the Risk Register (Loop + Copilot)

Build a full risk management framework.

- Open your Initial Risk Assessment Loop page.

- Add columns:

  - Risk Owner

  - Trigger

  - Mitigation Plan

  - Contingency Plan

  - Status

- Ask Copilot:

Expand the initial risk register into a full risk management plan. Add triggers, mitigation strategies, contingency plans, and assign owners.

- Ask Copilot:

Identify the top 10 high-impact risks and propose mitigation strategies.

Expected Output

A complete Risk Register with owners, triggers, and mitigation plans.

### 5. Create the Communication Plan (Outlook + Teams + Word + Copilot)

Define how information flows across the enterprise.

- Open Word Online → New document.

- Ask Copilot:

Create a communication plan for an enterprise AI modernization program. Include audiences, frequency, channels, message types, and responsibilities.

- In Teams, ask Copilot:

Summarize communication needs based on stakeholder groups.

- In Outlook, ask Copilot:

Draft templates for weekly updates, executive briefings, and department announcements.

Expected Output

A Communication Plan with templates and stakeholder mapping.

### 6. Build the Quality Management Plan (Word + Copilot)

Define standards for deliverables and AI usage.

- Open Word Online.

- Ask Copilot:

Draft a quality management plan for an enterprise AI modernization program. Include acceptance criteria, validation processes, documentation standards, and review cycles.

- Ask Copilot:

Add quality metrics related to AI adoption, training effectiveness, and workflow modernization.

Expected Output

A Quality Management Plan with measurable criteria.

### 7. Create the Change Management Plan (Loop + Teams + Copilot)

Prepare the organization for AI-driven change.

- Open Loop → Create a page titled Change Management Plan.

- Ask Copilot:

Generate a change management plan for enterprise AI adoption. Include impact assessment, training strategy, resistance management, and reinforcement tactics.

- In Teams, ask Copilot:

Summarize change impacts discussed in stakeholder meetings.

- Add a Change Impact Matrix using Loop tables.

Expected Output

A complete Change Management Plan with impact analysis and adoption strategy.

### 8. Draft the AI Governance & Compliance Plan (Word + SharePoint + Copilot)

Ensure responsible, secure, and compliant AI usage.

- Open Word Online.

- Ask Copilot:

Draft an AI governance and compliance plan for enterprise-wide AI modernization. Include data governance, security, responsible AI principles, usage policies, and escalation procedures.

- Upload any existing governance documents to SharePoint.

- Ask Copilot:

Summarize these documents and integrate relevant sections into the governance plan.

Expected Output

A Governance & Compliance Plan aligned with enterprise standards.

### 9. Compile the Project Management Plan (Word + Copilot)

Combine all planning outputs into one master document.

- Open Word Online → New document.

- Ask Copilot:

Create a Project Management Plan by combining the WBS, schedule, resource plan, risk register, communication plan, quality plan, change management plan, and governance plan.

- Ask Copilot:

Add an executive summary and a table of contents.

- Save to SharePoint under /Planning/Project Management Plan.

Expected Output

A complete Project Management Plan (PMP) ready for execution.

# PHASE 3 — EXECUTION

Enterprise AI Modernization & Workforce Transformation Program

## PHASE 3 OUTPUTS

- Execution Workstreams Activated

- Daily Standups & Meeting Summaries

- Task Updates & Workstream Coordination

- AI-Enhanced Documentation & Deliverables

- Workflow Automations

- Issue Log & Decision Log

- Training & Adoption Rollout Materials

- Mid-Execution Progress Summary

We will generate each of these using Teams, Planner, Loop, SharePoint, Power Automate, Power Apps, Word, Outlook, and Copilot.

### 1. Activate Execution Workstreams (Teams + Planner + Loop)

Launch all workstreams defined in the WBS.

- In Teams, create channels for each workstream:

  - AI Strategy

  - Governance

  - Copilot Deployment

  - Workflow Modernization

  - Training & Adoption

  - Change Management

  - Continuous Improvement

- In each channel, add tabs:

  - Planner (workstream tasks)

  - Loop (requirements, notes, deliverables)

  - SharePoint (documents)

- Use Copilot in Teams:

Summarize the WBS and generate kickoff tasks for each workstream.

- Assign owners and deadlines in Planner.

Expected Output

All workstreams activated with tasks, owners, and collaboration hubs.

### 2. Run Daily Standups & Summaries (Teams + Copilot)

Maintain alignment and momentum.

- Conduct daily standups in Teams.

- After each meeting, use Copilot:

Summarize this standup meeting into key updates, blockers, and next steps.

- Ask Copilot:

Generate follow-up tasks based on today’s discussion.

- Add tasks to Planner automatically.

Expected Output

Daily AI-generated standup summaries and updated task lists.

### 3. Update Tasks & Coordinate Workstreams (Planner + Teams Copilot)

Keep execution on track.

- Open Planner → Review tasks.

- Use Copilot in Teams:

Analyze Planner tasks and identify overdue items, bottlenecks, and workload imbalances.

- Ask Copilot:

Suggest task reassignments or timeline adjustments.

- Update Planner accordingly.

Expected Output

A continuously updated execution schedule with AI-assisted adjustments.

### 4. Produce AI-Enhanced Documentation (Word + SharePoint + Copilot)

Create deliverables faster and with higher quality.

- Open Word Online → New document.

- Ask Copilot:

Draft documentation for the AI governance framework, workflow modernization guidelines, or training materials.

- Upload reference documents to SharePoint.

- Ask Copilot:

Summarize these documents and integrate relevant sections into the deliverable.

- Save final versions to SharePoint.

Expected Output

High-quality AI-generated deliverables for governance, workflows, and training.

### 5. Build Workflow Automations (Power Automate)

(Business Standard: Standard connectors only)

Automate repetitive PM and operational tasks.

- Open Power Automate → Create a new flow.

- Use Copilot:

Create a flow that sends Teams notifications when Planner tasks change.

- Create additional flows:

  - Auto-notify stakeholders when documents are updated

  - Auto-send reminders for overdue tasks

  - Auto-log issues into SharePoint lists

- Test flows with your team.

Expected Output

Automated workflows that reduce manual PM effort.

### 6. Maintain Issue Log & Decision Log (SharePoint + Loop + Copilot)

Track problems and decisions during execution.

- Create a SharePoint List titled Issue Log.

- Add columns:

  - Issue

  - Owner

  - Severity

  - Status

  - Date Logged

  - Resolution

- Ask Copilot:

Summarize issues discussed in today’s meetings and add them to the issue log.

- Create a Loop page titled Decision Log.

- Ask Copilot:

Document all decisions made this week and identify any pending approvals.

Expected Output

A complete Issue Log and Decision Log updated daily.

### 7. Roll Out Training & Adoption Materials (PowerPoint + Word + Teams + Copilot)

Prepare the workforce for AI adoption.

- Open PowerPoint Online → Ask Copilot:

Create a training deck explaining how employees will use Copilot and AI tools.

- Open Word Online → Ask Copilot:

Draft a user guide for Copilot usage across Teams, Outlook, Word, and Excel.

- In Teams, ask Copilot:

Summarize training sessions into key takeaways and next steps.

- Publish materials to SharePoint.

Expected Output

Complete training materials ready for enterprise rollout.

### 8. Generate Mid-Execution Progress Summary (Teams + Outlook + Copilot)

Provide leadership with a clear view of progress.

- In Teams, ask Copilot:

Summarize execution progress across all workstreams.

- In Outlook, ask Copilot:

Draft a mid-execution status update email for executives.

- In Word, ask Copilot:

Create a mid-execution report including achievements, risks, issues, and next steps.

Expected Output

A polished Mid-Execution Progress Summary for leadership.

# PHASE 4 — MONITORING & CONTROLLING

Enterprise AI Modernization & Workforce Transformation Program

## PHASE 4 OUTPUTS

- Status Reports & Dashboards

- Updated Schedule & Forecasts

- Updated Risk & Issue Logs

- Change Requests & Approvals

- Quality Control Reports

- Performance Metrics & AI Adoption Insights

- Executive Monitoring Summary

We will generate each of these using Teams, Planner, SharePoint, Power BI Web, Outlook, Word, and Copilot.

### 1. Generate Status Reports & Dashboards (Teams + Power BI Web + Copilot)

Provide clear visibility into progress and performance.

- Open Teams → Go to your AI Modernization Team.

- Use Copilot:

Summarize project progress across all workstreams into a weekly status report.

- Open Power BI Web dashboards (connected to SharePoint lists or Excel data).

- In Teams, ask Copilot:

Interpret the Power BI dashboard and highlight key trends, risks, and performance insights.

- Open Outlook → Ask Copilot:

Draft a weekly status update email for executives summarizing progress, risks, and next steps.

Expected Output

A polished AI-generated weekly status report and dashboard insights.

### 2. Update Schedule & Forecasts (Planner + Teams Copilot)

Keep the timeline accurate and adjust forecasts based on real progress.

- Open Planner → Review all workstream tasks.

- Use Copilot in Teams:

Analyze Planner tasks and identify overdue items, upcoming deadlines, and potential schedule risks.

- Ask Copilot:

Generate a revised project forecast based on current progress.

- Update Planner tasks and milestone dates accordingly.

Expected Output

An updated execution schedule with AI-assisted forecasting.

### 3. Update Risk & Issue Logs (SharePoint + Loop + Copilot)

Maintain a real-time view of risks and issues.

- Open your SharePoint Issue Log.

- Use Copilot:

Summarize issues discussed in today’s meetings and update the issue log accordingly.

- Open your Loop Risk Register.

- Ask Copilot:

Update risk statuses and add any new risks identified this week.

- Ask Copilot:

Highlight the top 5 risks requiring escalation.

Expected Output

A continuously updated Risk Register and Issue Log.

### 4. Manage Change Requests (Teams + Word + Copilot)

Control scope changes and ensure proper approvals.

- In Teams, ask Copilot:

Summarize any change requests mentioned in recent meetings.

- Open Word Online → Ask Copilot:

Draft a formal change request document including description, impact analysis, cost implications, and recommendation.

- Send the change request for approval via Outlook:

Draft an approval request email summarizing the change and its impact.

Expected Output

Formal Change Request Documents and approval workflows.

### 5. Produce Quality Control Reports (Word + SharePoint + Copilot)

Validate deliverables and ensure they meet standards.

- Open Word Online → New document.

- Ask Copilot:

Create a quality control report for AI governance deliverables, workflow modernization outputs, and training materials.

- Upload deliverables to SharePoint.

- Ask Copilot:

Summarize quality findings and identify any gaps or required revisions.

Expected Output

A complete Quality Control Report for all deliverables.

### 6. Track Performance Metrics & AI Adoption Insights (Power BI Web + Teams Copilot)

Measure how well AI is being adopted across the enterprise.

- Open Power BI Web dashboards tracking:

  - Copilot usage

  - Training completion

  - Workflow automation adoption

  - Productivity metrics

- In Teams, ask Copilot:

Interpret AI adoption metrics and identify departments with low or high adoption.

- Ask Copilot:

Generate recommendations to improve adoption in low-performing areas.

Expected Output

AI-generated adoption insights and recommendations.

### 7. Create Executive Monitoring Summary (Teams + Outlook + Word + Copilot)

Provide leadership with a clear, concise summary of project health.

- In Teams, ask Copilot:

Summarize overall project health across schedule, risks, issues, adoption, and deliverables.

- Open Word Online → Ask Copilot:

Create an executive monitoring report including KPIs, risks, issues, and recommendations.

- In Outlook, ask Copilot:

Draft an executive summary email with key highlights and decisions needed.

Expected Output

A polished Executive Monitoring Summary ready for leadership.

# PHASE 5 — CLOSING

Enterprise AI Modernization & Workforce Transformation Program

## PHASE 5 OUTPUTS

- Final Deliverable Acceptance & Sign-Off

- Project Closure Report

- Lessons Learned & Knowledge Base

- Archive of Project Artifacts

- Transition to Operations / Handover Package

- Final Executive Summary

- Celebration & Recognition Plan

We will generate each of these using Teams, Word, Loop, SharePoint, Outlook, and Copilot.

### 1. Final Deliverable Acceptance & Sign-Off (Teams + Word + Outlook + Copilot)

Obtain formal approval that all deliverables meet expectations.

- In Teams, ask Copilot:

Summarize all completed deliverables across workstreams and identify any pending approvals.

- Open Word Online → Ask Copilot:

Draft a deliverable acceptance form listing each deliverable, acceptance criteria, and sign-off fields.

- In Outlook, ask Copilot:

Draft an email requesting final approval from executives and department heads.

- Send acceptance forms for signature.

Expected Output

A complete Deliverable Acceptance Package ready for sign-off.

### 2. Create the Project Closure Report (Word + Copilot)

Document the entire project from start to finish.

- Open Word Online → New document.

- Ask Copilot:

Create a project closure report for the enterprise AI modernization program. Include objectives, accomplishments, deliverables, risks, issues, adoption metrics, and final outcomes.

- Upload mid-execution reports, dashboards, and meeting summaries to SharePoint.

- Ask Copilot:

Summarize these documents and integrate relevant sections into the closure report.

- Ask Copilot:

Add a section describing long-term recommendations for AI maturity growth.

Expected Output

A polished Project Closure Report ready for executive review.

### 3. Capture Lessons Learned (Loop + Teams + Copilot)

Document insights that will improve future AI initiatives.

- Open Loop → Create a page titled Lessons Learned – AI Modernization Program.

- Insert a Table Component with columns:

  - What Worked

  - What Didn’t

  - Recommendations

  - Owner

  - Priority

- Conduct a lessons-learned workshop in Teams.

- After the meeting, use Copilot:

Summarize lessons learned from this meeting and categorize them into successes, challenges, and recommendations.

- Paste the summary into Loop.

- Ask Copilot:

Identify the top 10 lessons that should inform future AI projects.

Expected Output

A complete Lessons Learned Knowledge Base stored in Loop.

### 4. Archive Project Artifacts (SharePoint + Copilot)

Ensure all project materials are preserved and accessible.

- Open your SharePoint Project Site.

- Create folders:

  - Charter & Initiation

  - Planning

  - Execution

  - Monitoring

  - Closing

  - Governance

  - Training Materials

- Ask Copilot:

List all project artifacts that should be archived based on the project management plan.

- Move documents into the appropriate folders.

- Ask Copilot:

Generate a summary of archived materials for future reference.

Expected Output

A fully organized Project Archive in SharePoint.

### 5. Transition to Operations / Handover Package (Word + SharePoint + Copilot)

Ensure the organization can sustain AI operations after the project ends.

- Open Word Online → Ask Copilot:

Create an operations handover document including SOPs, runbooks, support processes, escalation paths, and ownership assignments.

- Upload governance documents, workflow guides, and training materials to SharePoint.

- Ask Copilot:

Summarize these documents and integrate them into the handover package.

- Share the package with IT operations, HR, and department leads.

Expected Output

A complete Operations Handover Package for long-term AI sustainability.

### 6. Final Executive Summary (Teams + Outlook + Word + Copilot)

Provide leadership with a concise, high-impact summary of the entire project.

- In Teams, ask Copilot:

Summarize the entire AI modernization program into key achievements, metrics, risks, and recommendations.

- Open Word Online → Ask Copilot:

Create a final executive summary report based on this information.

- In Outlook, ask Copilot:

Draft a final executive communication announcing project completion and next steps.

Expected Output

A polished Executive Summary ready for leadership distribution.

### 7. Celebration & Recognition Plan (Outlook + Teams + Copilot)

Reinforce positive culture and recognize contributions.

- In Teams, ask Copilot:

Generate a list of key contributors and their accomplishments.

- In Outlook, ask Copilot:

Draft a recognition message thanking teams for their contributions.

- Plan a small celebration or recognition event.

Expected Output

A Recognition Plan that boosts morale and reinforces AI adoption culture.

# OPTIONAL EXTENDED PHASE 1 — PRE-INITIATION / DISCOVERY

Understand the current state, identify opportunities, and validate feasibility before formal initiation.

Outputs

- AI Readiness Assessment

- Current State Analysis

- Opportunity & Use Case Identification

- Solution Options & Recommendations

- Rough Order of Magnitude (ROM) Estimate

- Discovery Summary Report

Hands-On Guide

### 1. AI Readiness Assessment (Loop + Teams + Copilot)

- Open Loop → Create page: AI Readiness Assessment.

- Insert a table with columns:

  - Area

  - Current State

  - Readiness Level

  - Gaps

  - Recommendations

- Ask Copilot:

Assess enterprise readiness for AI adoption across people, processes, data, technology, and culture.

- Conduct interviews in Teams.

- Use Copilot:

Summarize interview insights and add them to the readiness assessment.

### 2. Current State Analysis (Word + SharePoint + Copilot)

- Upload existing workflow documents to SharePoint.

- Open Word Online → Ask Copilot:

Summarize current workflows, collaboration tools, and pain points across the enterprise.

- Ask Copilot:

Identify inefficiencies that AI could improve.

### 3. Opportunity & Use Case Identification (Loop + Teams Copilot)

- Create a Loop page titled AI Opportunities & Use Cases.

- Ask Copilot:

Generate potential AI use cases for each department.

- After workshops, use Teams Copilot:

Summarize all AI opportunities discussed and categorize them by impact and feasibility.

### 4. Solution Options & Recommendations (Word + Copilot)

- Open Word → Ask Copilot:

Create solution options for enterprise AI modernization, including pros, cons, risks, and required resources.

- Ask Copilot:

Recommend the best solution based on readiness and business goals.

### 5. Rough Order of Magnitude (ROM) Estimate (Excel + Copilot)

- Open Excel → Create sheet ROM Estimate.

- Ask Copilot:

Estimate high-level costs for AI modernization including licensing, training, change management, and IT support.

- Ask Copilot:

Add assumptions and constraints.

### 6. Discovery Summary Report (Word + Copilot)

- Open Word → Ask Copilot:

Create a Discovery Summary Report combining readiness assessment, current state, opportunities, solution options, and ROM estimate.

- Save to SharePoint.

# OPTIONAL EXTENDED PHASE 2 — DEPLOYMENT / TRANSITION

Execute the rollout of AI tools, migrate workflows, and ensure smooth transition to new systems.

Outputs

- Deployment Plan

- Migration Scripts / Configuration Packages

- UAT Test Cases & Results

- Training Materials

- Go-Live Checklist

- Release Notes

- Hypercare Support Plan

Hands-On Guide

### 1. Deployment Plan (Word + Copilot)

- Open Word → Ask Copilot:

Create a deployment plan for enterprise AI modernization including phases, tasks, dependencies, and responsibilities.

- Add timeline from Planner.

### 2. Migration Scripts / Configuration Packages (SharePoint + Copilot)

- Upload configuration guides or scripts to SharePoint.

- Ask Copilot:

Summarize configuration steps and generate documentation for IT teams.

### 3. UAT Test Cases & Results (Loop + Teams + Copilot)

- Create Loop page UAT Test Cases.

- Ask Copilot:

Generate UAT test cases for Copilot usage, workflow automation, and AI-enhanced processes.

- After testing sessions, use Teams Copilot:

Summarize UAT results and identify defects.

### 4. Training Materials (PowerPoint + Word + Copilot)

- Open PowerPoint → Ask Copilot:

Create a training deck for employees learning to use Copilot.

- Open Word → Ask Copilot:

Draft a user guide for AI-enhanced workflows.

### 5. Go-Live Checklist (Word + Copilot)

- Ask Copilot:

Create a go-live checklist including technical readiness, user readiness, governance readiness, and support readiness.

### 6. Release Notes (Word + Copilot)

- Ask Copilot:

Draft release notes describing what was deployed, versioning, known issues, and improvements.

### 7. Hypercare Support Plan (Word + Teams + Copilot)

- Ask Copilot:

Create a hypercare support plan including support hours, escalation paths, and monitoring activities.

- Use Teams Copilot to summarize early post-go-live issues.

# OPTIONAL EXTENDED PHASE 3 — BENEFITS REALIZATION

Measure the value delivered by AI modernization and ensure long-term improvement.

Outputs

- Benefits Realization Plan

- KPI Dashboard

- Post-Implementation Review (PIR)

- Operational Performance Reports

- ROI Analysis

- Continuous Improvement Recommendations

Hands-On Guide

### 1. Benefits Realization Plan (Word + Copilot)

- Open Word → Ask Copilot:

Create a benefits realization plan including KPIs, measurement methods, timelines, and owners.

### 2. KPI Dashboard (Power BI Web + Teams Copilot)

- Build dashboards in Power BI Web using SharePoint/Excel data.

- In Teams, ask Copilot:

Interpret KPI trends and highlight areas of improvement.

### 3. Post-Implementation Review (Word + Teams + Copilot)

- Conduct PIR meeting in Teams.

- Ask Copilot:

Summarize PIR discussion into successes, challenges, and recommendations.

- Open Word → Ask Copilot:

Create a Post-Implementation Review report.

### 4. Operational Performance Reports (Word + Power BI Web + Copilot)

- Use Power BI Web dashboards.

- Ask Copilot:

Generate an operational performance report based on dashboard insights.

### 5. ROI Analysis (Excel + Copilot)

- Open Excel → Ask Copilot:

Calculate ROI for AI modernization using cost, productivity gains, and adoption metrics.

### 6. Continuous Improvement Recommendations (Loop + Copilot)

- Create Loop page Continuous Improvement Plan.

- Ask Copilot:

Generate recommendations to improve AI maturity and adoption over the next 12–24 months.